## Slide 1: Lecture 8
CS494 – Information System Audit and Control
1st April 2023

## Slide 2: Recap of Information Systems Acquisition, Development, and Implementation
Project management structure
Business case and feasibility analysis
System development methodologies
Control identification and design

## Slide 3: Managing Scope changes (read yourself)
Scope changes impact budges and deadlines.
Change management process should be in place where a change request is raised to project manager. These should be logged.
Project Manager tables the change requests in front of the change advisory board (CAB). This consists of stakeholders who can make decisions on behalf of the project sponsor.
If change is accepted, PM will update the project plan i.e. budgets / timelines etc.
Change may be deferred after the project as well

## Slide 4: IS Auditors Role in Project Management
IS Auditors role is to ensure the following are being carried out:
To determine major risks associated with the project have been identified and the relevant controls to be implemented to mitigate these.
To determine the appropriateness of the approach/ methodology adopted for the SDLC.
To ensure system development / change management processes being followed are duly approved.
To determine whether quality assurance and UATs are conducted before deployment of the system.
To determine the controls to be implemented to ensure the integrity of the production resources.
To determine the adequacy of the post-implementation review process

## Slide 5: What are some risks to an IT project?
Scope creep ?
Budget overrun
Time delays
Staff Shortage
Lack of expertise in staff
There should be a documented/approved process for everything.
To ensure output is consistent / standard.
Japanese take very long to accept projects – they plan for all possible risks. https://www.youtube.com/watch?v=RZun7IvqMvE

## Slide 6: Business Case
Why should this project be undertaken and/or continued?
Should justify need and benefits etc.
IT steering committee approves / rejects IT projects. Can revisit project if business case seems no longer valid.
Development of the business case is the responsibility of the?
Project Sponsor

## Slide 7: Feasibility Analysis
A feasibility study is an analysis that takes various factors into account, including economic, technical, and legal factors, to ascertain if the project is viable and worth pursuing.
The feasibility study should consider how the project will impact the organization in terms of risk, costs, and benefits. It helps to assess whether a solution is practical and achievable within the established budgets and schedule requirements.
Includes project scope, current analysis, requirements, approach (build vs buy etc.)

## Slide 8: IS Auditors Role in Business Case and Feasibility Analysis
Ensure that the business case and feasibility study are evaluated in an effective and unbiased manner. How?
Reviewing the approval process for initiation of the project.
Determine if a solution can be achieved with systems already in place. If not, review the evaluation of alternative solutions for reasonableness. E.g. Kelectric?
Reviewing the process followed for the development of the business case and feasibility study.
Reviewing the process followed for the evaluation of various alternatives.
Reviewing the appropriateness of the cost justification/ benefits projected.
Determining whether the business case and feasibility analysis are aligned with the business objectives.

## Slide 9
The most important consideration in a business case is which of the following?
The cost of the project
The resource requirements for the project
The ROI of the project
The security requirements of the project

## Slide 10
An auditor reviewing the outsourcing process of an organization should be primarily concerned about which of the following?
1. The non-inclusion of the right to audit clause in the SLA
2. The business case not having been prepared
3. The unavailability of a source code escrow arrangement
4. The non-inclusion of a business continuity clause in the SLA

## Slide 11
The prime objective of assigning process ownership in a system development project is to do which of the following?
1. Help in keeping an eye on the completion of the project
2. Help in efficient and effective UAT
3. Ensure that project requirements are aligned with business needs
4. Minimize the impact of scope creep

## Slide 12: System Development Methodologies (read yourself)
A systems development methodology is a structure that an organization uses to plan and control the development of information systems, software and business applications.
We will look over SDLC models, Phases and Software Development Methods
Waterfall
Iterative

## Slide 13: Waterfall Model (read yourself)
This model aims to ensure that mistakes are identified at an early stage and not during final acceptance testing.
The waterfall method is the most commonly adopted approach for developing business applications.
It works well when requirements are well defined and do not undergo frequent changes.

## Slide 14: Iterative Model (read yourself)
Breakdown large software development into manageable chunks.
Requirements are developed and tested in iterations until the entire application is built and tested.
Each development process goes through a cycle from requirement gathering to testing.

## Slide 15: Phases of the SDLC
Feasibility Study
Requirement Gathering
Software Selection and Acquisition
  System design (if to be made inhouse)
  Request for proposal (if off the shelf procurement)
Development / Configuration
  If inhouse then development
  If off-the-shelf then configuration
Testing
Post implementation Review

## Slide 16: IS auditor role in SDLC Project Management
Levels of oversight by project committee/board
Risk management methods within the project
Cost management
Reporting processes to senior management
Change control processes
Stakeholder management involvement
Sign-off process (at a minimum, signed approvals from systems development and user management responsible for the cost of the project and/or use of the system

## Slide 17: Software Development Methods (read yourself)
Prototyping—Evolutionary Development
Creating an initial, incomplete version of the software, called a prototype, and refining it iteratively until it meets the desired specifications.
Evolutionary development is an approach that involves building a software system incrementally, with each iteration adding more functionality to the system.
With prototyping evolutionary development, the software development team can receive feedback from users early in the development process and make changes accordingly, which can save time and resources. This approach also allows for flexibility in the development process, as changes can be made to the software system at any point in the development cycle.

## Slide 18: Software Development Methods (read yourself)
Rapid Application Development
Rapid Application Development (RAD) is a software development methodology that emphasizes on rapid prototyping and iterative development. It is designed to create software systems quickly by involving users in the design process and rapidly prototyping and iterating the system until it meets their requirements.
Small, well-trained development teams
Evolutionary prototypes
Integrated power tools that support modeling, prototyping and component reusability
A central repository
Interactive requirements and design workshops
Rigid limits on development time frames

## Slide 19: Software Development Methods (read yourself)
Agile Development
Agile software development is a methodology that emphasizes on adaptive planning, evolutionary development, continuous delivery, and rapid and flexible response to changes in customer requirements.
Agile teams work in short iterations, usually lasting between one and four weeks, and involve all stakeholders in the development process. These iterations allow for continuous feedback, testing, and refinement of the software, ensuring that it meets the needs of the end-users.
Scrum boards, standup meetings, timeboxing..

## Slide 20: RAD vs Prototyping vs Agile
Agile is focused on delivering working software frequently, while prototyping is focused on creating a model of the system that can be evaluated and improved iteratively. RAD is focused on delivering a functional system that meets the needs of the end-users in a shorter time frame.
The choice between Agile, Prototyping, and RAD will depend on the specific needs of the project, the development team's skills, and the available resources.

## Slide 21: Software Development Methods
Reverse Engineering
Reverse engineering is the process of studying and analyzing an application, a software application or a product to see how it functions and to use that information to develop a similar system.
DevOps
In DevOps, software development and operations teams work together throughout the entire software development life cycle, from planning and design to testing, deployment, and maintenance. DevOps processes automate the development pipeline, ensuring that code is automatically built, tested, and deployed to production environments. DevOps practices include continuous integration, continuous delivery, and continuous deployment.

## Slide 22: Software Testing methods (read yourself)
Alpha and beta testing
Black box testing
White box testing
Pilot / POC testing etc etc..

## Slide 23: IS Auditors Role in Software Testing
Review the test plan for completeness; indicate evidence of user participation, such as user development of test scenarios and/or user sign- off of results; and consider rerunning critical tests
Interview end users of the system for their understanding of new methods, procedures and operating instruction
Review the UAT and ensure that the accepted software has been delivered to the implementation team. The vendor should not be able to replace this version.

## Slide 24: Configuration and Release Management
Configuration management is concerned with managing changes to system components and ensuring consistency and control over configurations.
Release management is concerned with planning, coordinating, and controlling the deployment of software releases into production environments.

## Slide 25: Configuration and Release Management
Configuration management ensures that changes to system components are carefully planned, documented, evaluated, and implemented to minimize risks and maintain the integrity and reliability of the system.
Release management ensures that software releases are delivered on time, within budget, and according to specifications, and that risks associated with deployment are effectively managed

## Slide 26: Key activities in C&RM (read yourself)
Configuration identification: This involves identifying the software artifacts that need to be managed and controlled.
Version control: This involves maintaining a history of changes to software artifacts, including who made the changes, when, and why.
Change management: This involves tracking and managing changes to software artifacts, including the review and approval of change requests.
Baseline management: This involves defining and managing the software baseline, which is a set of approved software artifacts that are used as a reference for future changes.
Release planning: This involves planning the deployment of software releases, including the scheduling of release packages and the coordination of testing and deployment activities.
Release coordination: This involves coordinating the activities of different teams involved in the release process, including development, testing, and operations teams.

## Slide 27: Business Process Reengineering
Business Process Reengineering (BPR) is a management approach that involves the radical redesign of business processes to achieve significant improvements in performance, productivity, and quality.
It involves the identification and analysis of existing business processes, and the redesign and implementation of new processes that are more efficient, effective, and customer-focused.

## Slide 28: Business Process Reengineering
BPR typically involves a four-step process:
Process identification and analysis: This involves identifying the business processes that are most critical to the organization and analyzing them to identify areas for improvement.
Process redesign: This involves the radical redesign of existing processes to eliminate inefficiencies, reduce cycle times, and improve quality. This may involve the adoption of new technologies or the elimination of non-value-adding activities.
Process implementation: This involves the implementation of the redesigned processes, including changes to organizational structures, roles and responsibilities, and information systems.
Continuous improvement: This involves the ongoing monitoring and evaluation of the new processes to identify areas for further improvement and ensure that they continue to meet the needs of the organization and its customers.

## Slide 29: Proof of Concept
Establishing a POC is highly recommended to prove that the selected hardware, software and data are able to meet all expectations, including security requirements. The deliverable of the POC should be a running prototype, including the associated document and test protocols describing the tests and their results.
Strengthens business case.

## Slide 30: Hardware / Software Acquisition
Selection of a computer hardware and software environment frequently requires the preparation of specifications for distribution to hardware/software (HW/SW) vendors and criteria for evaluating vendor proposals.
The specifications are sometimes presented to vendors in the form of an invitation to tender (ITT), also known as a request for proposal (RFP).

## Slide 31: Hardware Software Acquisition
When purchasing (acquiring) HW/SW from a vendor, consideration should be given to the following:
Testimonials or visits with other users
Analysis of bids against requirements
Comparison of bids against each other using predefined evaluation criteria
Analysis of the vendor’s financial condition
Analysis of the vendor’s capability to provide maintenance and support (including training)
Review and negotiation of price
Review of contract terms (including warranties, penalties and right-to- audit clauses)

## Slide 32: IS Auditor’s Role in Software Acquisition
Analyze the documentation from the feasibility study to determine whether the decision to acquire a solution was appropriate (including consideration of common criteria evaluations).
Review the RFP to ensure that it covers the items listed in this section.
Determine whether the selected vendor is supported by RFP documentation.
Attend agenda-based presentations and conference room pilots to ensure that the system matches the vendor’s response to the RFP.
Review the vendor contract prior to its signing to ensure that it includes the items listed.
Ensure the contract is reviewed by legal counsel before it is signed.
Review the RFP to ensure security responses are included by the vendor